Annex 1: Specification, Time Schedule and Milestones
## Milestones

We have already conducted a review of the Polkadot bridge proposal and discussed open questions and future improvement avenues with the Polkadot research team.

Consequently, we propose a set of milestones, as detailed below, to design a suitable bridge between Polkadot and Bitcoin. The bridge thereby consists of two main components: (i) a BTC → DOT chain relay and (ii) a component for handling BTC-backed assets on Polkadot.

### Milestone 1: Evaluation and Specification of Bridge Designs from Bitcoin to Polkadot

Milestone 1.1: Specification: BTC → DOT Chain Relay

Specification for a BTC → DOT chain relay (i.e., a concrete instance), on Polkadot will be developed in the context of a parachain. The consensus protocol, network model and client structure, available cryptographic primitives and virtual machine/language support of both chains will be considered.

Our specification includes:

- Design and documentation of architecture;
- Definition of data model with minimum necessary stored data for successful verification;
- Security analysis, including attacks (such as Relay Poisoning and 51% attacks on the external chain (Bitcoin)) and possible mitigations (censorship resistance for the Chain Relay and defense against the invalidity of Bitcoin blocks (even in the event of a 51% attack)). This analysis should be done in the context of a Polkadot parachain.
- First estimates of expected costs (i.e. transaction costs and execution costs in Polkadot’s execution environment). This is within the context of a custom made Polkadot parachain that is designed to be a bridge.

Deliverable: Specification of a chain relay construction, tailored to Bitcoin and Polkadot’s execution environment. This is within the context of a custom made Polkadot parachain that is designed to be a bridge.

Milestone 1.2: Specification: BTC-backed assets on Polkadot

We will produce a specification of BTC-backed assets on Polkadot. This will include transaction inclusion proofs, how to handle collateral (stake), how to ensure automatic liquidation, having multiple vaults within the design, and atomic vault replacement.

Vaults are Escrow entities holding BTC locked on Bitcoin.

Our specification includes:

- Step-by-step protocol specification for issuing and redeeming BTC-backed assets on a Polkadot parachain.
- Documentation of integration with the Bitcoin chain relay and other necessary components (such as exchange rate oracles);
- Security analysis, including attacks and possible mitigations;
- First estimates of expected costs (i.e. transaction costs and execution costs in Polkadot’s execution environment). This is within the context of a custom made Polkadot parachain that is designed to be a bridge.

As Bitcoin offers only very limited scripting and transactions are comparably expensive, the objective is to have as little requirements on the Bitcoin side as possible.

Deliverable: Specification of protocols for issuing and redeeming BTC-backed assets on Polkadot.
### Milestone 2: Proof of Concept Implementation of BTC → DOT Chain Relay

After the specification for the bridge is finalized, we provide a BTC → DOT relay Proof-of-Concept implementation tailored to a Substrate runtime. The Proof-of-Concept implementation covers the following aspects:

- The chain relay will be implemented as Substrate runtime modules;
- The chain relay includes a method to store Bitcoin headers (i.e. the data model);
- The chain relay includes a method to verify one Bitcoin transaction at a time (i.e. the verification module);
- We provide test cases for verification of Bitcoin transactions, inclusion of Bitcoin headers and handling of forks.

This bridge implementation is not intended for production-ready use. Specifically, we intend to follow best practices, but do not provide security audits, model checking, or formal verification of our code.

Deliverable: PoC implementation of a BTC → DOT bridge. The code will be open source and licensed under the Apache license version 2.0.

### Milestone 3: Proof of Concept Implementation of BTC-backed assets on Polkadot

Once the Proof-of-Concept (PoC) is finalized, we provide a PoC implementation of the BTC-backed assets on Polkadot. This PoC implementation includes the necessary logic to issue and redeem BTC-backed tokens on Polkadot. The PoC implementation covers the following aspects:
- The issue and redeem logic will be implemented (a) Substrate runtime module(s);
- The issue implementation should follow the spec from milestone 1, including any updates since then. This will include methods for vaults to deposit DOT as collateral, issuers to register an issue request, and a method to issue BTC-backed tokens;
- The redeem implementation should follow the spec from milestone 1, including any updates since then. This includes methods to announce a redeem request, for vaults to verify the successful execution of a redeem request, and a dispute handling procedure;
- We provide test cases for issue and redeem procedures, and a description of how these test cases can be run.

This BTC-backed asset PoC is not intended for production-ready use. Specifically, we intend to follow best practices, but do not provide security audits, model checking, or formal verification of our code.

Deliverable: PoC implementation of a BTC → DOT bridge. The code will be open source and licensed under the Apache license version 2.0.
## Summary & Pricing Plan

The deliverables of the project include specifications document for a Bitcoin chain relay on Polkadot, specification documents and PoC implementations for (i) a Bitcoin chain relay on Polkadot and (ii) a framework for handing BTC-backed asset on Polkadot. A first review and discussion of the existing Polkadot bridge proposal has already been conducted. All prices are excluding VAT.

Payment Schedule
Milestone	Description	Duration	Amount
0	Execution of the Agreement	0	USD 30,000
1	Specification of Bridge from Bitcoin to Polkadot	2 months	USD 60,000
2	Proof of Concept implementation of BTC → DOT chain relay	1 month	USD 75,000
3	Proof of Concept implementation of BTC-backed assets on Polkadot	1 month	USD 75,000
Total		4 months	USD 240,000